# SAUCEDEMO TEST PLAN DOCUMENT

---

## 1. TEST PLAN ID

| Attribute | Value |
| --- | --- |
| :--- | :--- |
| **Test Plan ID** | TP-SWAG-LABS-2026-001 |
| **Project Name** | SauceDemo Quality Assurance |
| **Application URL** | https://www.saucedemo.com/ |
| **Version** | 1.0 |
| **Release Number** | Release 2026-Q2 |
| **Document Owner** | Senior QA Lead - Enterprise QA Division |
| **Date Created** | June 11, 2026 |
| **Last Updated** | June 11, 2026 |
| **Approval Status** | Pending |
| **Test Environment** | QA, Pre-Production |
| **Scope Status** | Complete |

---

## 2. TESTING ITEM

**System Under Test (SUT): SauceDemo (Swag Labs) - E-commerce Web Application**

The SauceDemo application is an intentionally defect-prone web application designed to demonstrate QA testing methodologies. It simulates a complete e-commerce platform with inventory management, cart operations, checkout workflows, and user session management.

**Primary Purpose:** Validate functional, security, performance, and usability characteristics across all core business workflows with defect identification and documentation.

---

## 3. OBJECTIVE

### Business Objective

Establish a production-grade quality assurance strategy for the SauceDemo application to identify, validate, document, and track defects through a complete test lifecycle, ensuring enterprise-level QA compliance and risk mitigation.

### QA Objective

Achieve minimum 90% functional coverage across all application modules

Identify and validate defects in authentication, product inventory, shopping cart, and checkout workflows

Implement automated regression testing using Playwright/TypeScript framework

Establish baseline performance metrics and security validation procedures

Enable continuous quality monitoring through CI/CD pipeline integration

Provide comprehensive traceability between requirements and test cases

Support Agile sprint-based execution with daily defect tracking and reporting

---

## 4. SCOPE

### Scope Inclusions

The following functionalities and workflows are **IN SCOPE** for comprehensive testing:

#### 4.1 Authentication & Session Management

Login functionality with valid credentials

Login failure scenarios (invalid credentials, locked accounts)

Session persistence and timeout behavior

Logout functionality and session termination

Password validation rules and requirements

User account state management

#### 4.2 Product Inventory Management

Product listing and display accuracy

Product details page rendering

Inventory synchronization with backend

Product categorization and filtering

Stock availability status

Product pricing accuracy and display

#### 4.3 Product Sorting & Filtering

Sort by name (A-Z, Z-A)

Sort by price (low-high, high-low)

Filter by product category

Multi-filter combinations

Filter persistence across navigation

Filter reset functionality

#### 4.4 Shopping Cart Operations

Add product to cart

Remove product from cart

Update product quantity in cart

Cart persistence across sessions

Cart total calculation accuracy

Cart item display accuracy

Cart state validation

#### 4.5 Checkout Workflow

**Checkout Step 1 (Information):**

Customer information capture (First Name, Last Name, Postal Code)

Form validation and error handling

Field requirement enforcement

Data persistence within checkout flow

**Checkout Step 2 (Overview):**

Order summary display accuracy

Item listing and pricing verification

Tax calculation accuracy

Total amount calculation

Continue and Cancel functionality

#### 4.6 Order Completion & Confirmation

Order completion page display

Order confirmation message accuracy

Order details visibility

Post-order redirects

Order history updates

#### 4.7 User Navigation & UI Components

Hamburger menu functionality

Navigation between pages

URL routing accuracy

Breadcrumb navigation (if applicable)

Page header/footer rendering

Responsive design on supported devices

#### 4.8 Logout & Session Termination

Logout button functionality

Session clearing post-logout

Redirect after logout

Cross-page logout behavior

Cookie and local storage cleanup

#### 4.9 Performance & Load Testing

Page load time baseline metrics

Response time for API calls

Database query performance

Concurrent user handling

Memory consumption under load

Network latency impact

#### 4.10 Security & Data Protection

SSL/TLS certificate validation

SQL injection vulnerability testing

Cross-site scripting (XSS) prevention

Cross-site request forgery (CSRF) protection

Authentication token security

Sensitive data transmission (passwords, payment info)

Authorization access control

---

## 5. SCOPE EXCLUSIONS

The following items are **NOT IN SCOPE** for this test plan:

### 5.1 Third-Party Payment Gateway Integration

Payment processing via external providers (Stripe, PayPal, etc.)

Payment gateway error handling and reconciliation

PCI-DSS compliance validation

Payment refund workflows

Multi-currency payment support

### 5.2 Mobile Application Native Features

iOS/Android native push notifications

Biometric authentication (Face ID, Touch ID)

Device-specific hardware integration (camera, GPS)

Native app-specific gesture controls

Mobile OS permission management

### 5.3 Advanced Analytics & Reporting Backend

Data warehouse integration testing

Business intelligence reporting accuracy

Real-time analytics pipeline validation

Historical data migration testing

Advanced metrics aggregation (custom reporting beyond UI display)

### 5.4 Email Notifications & Confirmations

Email template rendering accuracy

Email delivery and bounce handling

Email content personalization

SMTP/email server configuration

Bulk email campaign testing

---

## 6. TEST ENVIRONMENTS

| Environment | Purpose | Configuration | Status | Access |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **Development (DEV)** | Initial feature testing & CI/CD integration | Local/cloud hosted | Active | Unrestricted |
| **Quality Assurance (QA)** | Comprehensive functional, regression, & integration testing | Staging replica, test data sets | Active | QA Team Only |
| **Pre-Production (Pre-Prod)** | Final validation before production release, UAT scenarios | Production-like configuration, live-like data | Active | QA & Product Leads |
| **Production (PROD)** | Smoke testing only (limited), production monitoring | Live environment | Active | Senior QA Lead Approval |
| **Performance Testing Lab** | Load, stress, and performance baseline establishment | Isolated environment with monitoring tools | Active | DevOps & QA |
| **Security Testing Lab** | Security scanning, penetration testing, compliance validation | Sandboxed environment, no PII | Active | Security & QA Team |

---

## 7. DEFECT REPORTING PROCEDURE

### 7.1 Defect Lifecycle

NEW → ASSIGNED → IN PROGRESS → RESOLVED → VERIFIED → CLOSED
  ↓
  REJECTED (returns to NEW)
  ↓
  REOPENED (returns to IN PROGRESS)

#### Defect States Definition:

**NEW:** Defect initially identified and logged by QA

**ASSIGNED:** Defect assigned to development team member

**IN PROGRESS:** Developer actively working on defect fix

**RESOLVED:** Developer has applied fix, ready for QA verification

**VERIFIED:** QA confirmed defect is fixed in current build

**CLOSED:** Defect officially closed, moved to historical records

**REJECTED:** Development team rejects defect as invalid/duplicate

**REOPENED:** QA re-opens defect if fix verification fails

### 7.2 Defect Reporting Point of Contact (POC)

| Defect Category | Frontend POC | Backend POC | DevOps/Infrastructure POC |
| --- | --- | --- | --- |
| :--- | :--- | :--- | :--- |
| **UI/UX Issues** | Senior Frontend Engineer | — | — |
| **Functional Defects** | Frontend Engineer | Backend Developer | — |
| **API/Integration Issues** | — | Senior Backend Engineer | — |
| **Performance Degradation** | Frontend Optimization Team | Backend Performance Team | DevOps Engineer |
| **Infrastructure/Environment** | — | — | Senior DevOps Engineer |
| **Security Vulnerabilities** | Security Engineer (Frontend) | Security Engineer (Backend) | Security Engineer (Infrastructure) |

### 7.3 Defect Reporting Template

**Defect ID:** DEF-SWAG-[XXXX]

**Date Reported:** [Date]

**Reported By:** [QA Engineer Name]

**Severity:** Critical / High / Medium / Low

**Priority:** P1 / P2 / P3 / P4

**Status:** [Current State]

**Title:** [Brief one-line description]

**Description:** [Detailed description of defect]

**Steps to Reproduce:**

1. Step 1

2. Step 2

3. Step 3

**Expected Result:** [What should happen]

**Actual Result:** [What actually happened]

**Environment:** [QA / Pre-Prod / Prod]

**Browser/Device:** [Chrome 120 / Firefox 121 / Safari / Edge]

**Attachment(s):** [Screenshot / Video / Log Files]

---

## 8. TEST STRATEGY

### 8.1 Testing Approach - Multi-Layered Strategy

#### Phase 1: Manual Exploratory Testing

Initial feature discovery and defect identification

User journey validation

Edge case and boundary condition identification

Usability and UI/UX assessment

Documentation of defect patterns

#### Phase 2: Automated Regression Testing

Playwright TypeScript framework implementation

Page Object Model (POM) pattern for maintainability

Automated smoke test suite execution pre-deployment

CI/CD pipeline integration with daily execution

Cross-browser automation (Chrome, Firefox, Edge, Safari)

#### Phase 3: Integration & API Testing

Backend API validation using REST Assured / Postman

Data consistency between frontend and backend

Third-party service integration validation

Error handling and boundary condition testing

#### Phase 4: Performance & Load Testing

Baseline performance metrics establishment

Load testing with concurrent user simulation (Apache JMeter / LoadRunner)

Stress testing to identify breaking points

Memory leak detection and profiling

#### Phase 5: Security Testing

OWASP Top 10 vulnerability assessment

Penetration testing for critical modules

SQL injection, XSS, CSRF validation

Authentication and authorization testing

SSL/TLS certificate validation

### 8.2 Test Execution Model - Agile Sprint-Based

**Sprint Duration:** 2 weeks

**Test Execution Cycle:** Daily smoke tests, 3x per week full regression

**Defect Triage:** Daily 15-minute standup

**Reporting Cadence:** Daily status, Weekly metrics review

### 8.3 Test Data Management

**Test Data Sets:** Preconfigured user accounts with varied inventory states

**Data Refresh:** Weekly reset to baseline state

**Sensitive Data Handling:** Masking of PII in logs and reports

**Test Data Isolation:** QA environment data separated from production

### 8.4 Browser & Platform Coverage

| Platform | Browsers | Versions | Priority |
| --- | --- | --- | --- |
| :--- | :--- | :--- | :--- |
| Windows 10/11 | Chrome | Latest + 1 Previous | P1 |
| Windows 10/11 | Firefox | Latest + 1 Previous | P1 |
| Windows 10/11 | Edge | Latest | P1 |
| macOS | Safari | Latest | P2 |
| Android | Chrome Mobile | Latest | P2 |
| iOS | Safari Mobile | Latest | P2 |

---

## 9. TEST SCHEDULE

| Phase | Activity | Duration | Start Date | End Date | Resource |
| --- | --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- | :--- |
| **Phase 1** | Test Planning & Documentation | 1 week | June 11, 2026 | June 17, 2026 | Senior QA Lead |
| **Phase 2** | Environment Setup & Configuration | 3 days | June 18, 2026 | June 20, 2026 | DevOps Engineer, QA Lead |
| **Phase 3** | Manual Exploratory Testing | 2 weeks | June 23, 2026 | July 4, 2026 | QA Engineers (3) |
| **Phase 4** | Automation Framework Development | 2 weeks | June 23, 2026 | July 4, 2026 | Automation Engineer (1) |
| **Phase 5** | Automated Regression Testing Setup | 1 week | July 7, 2026 | July 11, 2026 | Automation Engineer (1) |
| **Phase 6** | Continuous Regression Execution | 4 weeks | July 14, 2026 | August 8, 2026 | QA Engineers (2) + Automation |
| **Phase 7** | Performance & Load Testing | 2 weeks | July 21, 2026 | August 4, 2026 | Performance QA Engineer (1) |
| **Phase 8** | Security Testing & Pen Testing | 2 weeks | July 28, 2026 | August 11, 2026 | Security Engineer (1) |
| **Phase 9** | Defect Verification & Retesting | Ongoing | June 23, 2026 | August 15, 2026 | QA Team (Rotating) |
| **Phase 10** | Test Plan Closure & Sign-off | 3 days | August 12, 2026 | August 14, 2026 | Senior QA Lead & PM |

---

## 10. RESOURCE ALLOCATION

| Role | Resource Name | Allocated Hours/Week | Duration | Responsibilities |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **Senior QA Lead** | [INSERT NAME] | 40 | Full Duration | Test strategy, oversight, defect triage, sign-off |
| **QA Engineer (Functional)** | [INSERT NAME] | 40 | 9 weeks | Manual testing, exploratory testing, defect identification |
| **QA Engineer (Functional)** | [INSERT NAME] | 40 | 9 weeks | Manual testing, exploratory testing, defect identification |
| **QA Engineer (Functional)** | [INSERT NAME] | 40 | 7 weeks | Manual testing, regression execution |
| **Automation Engineer** | [INSERT NAME] | 40 | Full Duration | Framework development, automation script creation, CI/CD integration |
| **Performance QA Engineer** | [INSERT NAME] | 40 | 2 weeks (Weeks 3-4) | Load testing, performance benchmarking |
| **Security Engineer** | [INSERT NAME] | 40 | 2 weeks (Weeks 3-5) | Security testing, penetration testing, vulnerability assessment |
| **DevOps Engineer** | [INSERT NAME] | 20 | 6 weeks | Environment setup, CI/CD pipeline, monitoring |
| **Product Owner** | [INSERT NAME] | 5 | Full Duration | Requirements clarification, acceptance criteria validation |
| **Development Lead** | [INSERT NAME] | 10 | Full Duration | Bug fix support, API documentation, technical guidance |

---

## 11. ROLES & RESPONSIBILITIES

| Role | Responsibilities | Authority | Reports To |
| --- | --- | --- | --- |
| :--- | :--- | :--- | :--- |
| **Senior QA Lead** | • Define QA strategy and test approach<br>• Review and approve test plan<br>• Oversee test execution<br>• Manage defect triage and prioritization<br>• Conduct quality metrics review<br>• Escalate critical issues<br>• Sign-off on testing completion | Release decision authority, test scope change approval | QA Director |
| **QA Automation Engineer** | • Design Playwright automation framework<br>• Develop and maintain test scripts<br>• Implement CI/CD integration<br>• Execute automated regression tests<br>• Generate automation reports<br>• Support framework troubleshooting | Framework architecture decisions, tool selection | Senior QA Lead |
| **QA Functional Engineer** | • Execute manual test cases<br>• Perform exploratory testing<br>• Identify and document defects<br>• Verify bug fixes<br>• Maintain test case repository<br>• Provide daily testing status | Test case creation authority, defect documentation | Senior QA Lead |
| **QA Performance Engineer** | • Design performance test scenarios<br>• Execute load and stress testing<br>• Analyze performance metrics<br>• Identify bottlenecks<br>• Generate performance reports | Performance baseline approval, threshold recommendations | Senior QA Lead |
| **Security QA Engineer** | • Design security test cases<br>• Conduct penetration testing<br>• Identify security vulnerabilities<br>• Validate security controls<br>• Document security findings | Security risk assessment, vulnerability prioritization | Senior QA Lead |
| **Development Lead** | • Assign defects to team members<br>• Provide technical guidance<br>• Support root cause analysis<br>• Validate fixes in development<br>• Coordinate API documentation | Technical implementation decisions | Engineering Manager |
| **DevOps Engineer** | • Set up test environments<br>• Configure CI/CD pipelines<br>• Maintain environment health<br>• Manage test data refresh<br>• Monitor infrastructure performance | Environment configuration authority, resource allocation | Infrastructure Manager |
| **Product Owner/Manager** | • Clarify requirements and acceptance criteria<br>• Prioritize features for testing<br>• Support UAT coordination<br>• Review quality metrics<br>• Approve release readiness | Feature acceptance authority, release decision input | Project Manager |

---

## 12. TEST DELIVERABLES

### 12.1 Documentation Deliverables

Test Plan (this document)

Test Case Repository (with ≥50 detailed test cases)

Test Data Specifications Document

Automation Framework Design Document

API Test Specifications

Performance Testing Report

Security Testing Report

Risk Assessment & Mitigation Document

### 12.2 Test Execution Artifacts

Daily Test Execution Status Report

Weekly Test Metrics Dashboard

Defect Summary Report (categorized by severity/status)

Test Coverage Report (by module and feature)

Traceability Matrix (Requirements to Test Cases to Defects)

### 12.3 Automation Deliverables

Playwright TypeScript Framework (GitHub repository)

Automation Test Scripts (organized by module)

Page Object Model (POM) Library

Test Configuration Files

CI/CD Pipeline Configuration (Jenkins/GitHub Actions/Azure DevOps)

Automation Execution Reports (HTML + Allure)

Automation Maintenance Documentation

### 12.4 Test Sign-Off Artifacts

Final Test Summary Report

Quality Metrics & KPIs

Known Issues Log (with resolution status)

Test Closure Report

Stakeholder Sign-off Document

---

## 13. ENTRY CRITERIA

Testing activities commence only when ALL entry criteria are satisfied:

[ ] Test plan approved by Senior QA Lead and Product Owner

[ ] Test environments (QA, Pre-Prod) configured and validated

[ ] Base application build deployed to test environments

[ ] Test data preconfigured and environment reset procedures documented

[ ] Test team onboarded and access provisioned (VPN, JIRA, repository access)

[ ] Test tools operational (Playwright, JIRA, Postman, JMeter, Burp Suite)

[ ] Requirements/user stories finalized and available in JIRA

[ ] Development team available for technical support and issue resolution

[ ] Defect reporting procedure communicated to all stakeholders

[ ] CI/CD pipeline configured for automated test execution

---

## 14. EXIT CRITERIA

Testing phase concludes and release approval is granted when ALL exit criteria are achieved:

[ ] Minimum 90% functional test case execution completed

[ ] All test cases with passing or documented failure status

[ ] Traceability Matrix 100% complete (requirements mapped to tests and defects)

[ ] All critical and high-priority defects resolved and verified

[ ] Remaining medium/low-priority defects formally accepted or scheduled for future release

[ ] Smoke test suite 100% passing on Pre-Production environment

[ ] Regression test suite execution shows zero critical regressions

[ ] Performance testing completed with baseline metrics documented

[ ] Security testing completed with all vulnerabilities assessed and mitigated

[ ] Code coverage minimum 80% for critical paths

[ ] Test coverage gap analysis completed with explanations

[ ] Known issues document signed off by Product Owner

[ ] Final test summary report approved by QA Lead and Product Owner

[ ] Stakeholder sign-off obtained from development, product, and operations teams

---

## 15. PASS/FAIL CRITERIA

### 15.1 Individual Test Case Pass/Fail

**Test Case PASSES when:**

Actual result matches expected result exactly

No unexpected errors or warnings displayed

Application state remains consistent

Performance metrics within acceptable thresholds

Data integrity maintained

**Test Case FAILS when:**

Actual result deviates from expected result

Unexpected error messages displayed

Application crashes or hangs

Data inconsistency detected

Performance metrics exceed acceptable thresholds

Security vulnerability identified

### 15.2 Build Release Criteria

**Build is APPROVED for Release when:**

Functional Pass Rate ≥ 95%

Critical Defects = 0

High-Priority Defects ≤ 2 (with waiver documentation)

Code Coverage ≥ 80% on critical paths

Performance metrics baseline established

Security scan results acceptable (0 critical, ≤3 high vulnerabilities with mitigation plans)

All automation tests passing in CI/CD pipeline

Traceability Matrix 100% complete and validated

**Build is BLOCKED from Release when:**

Functional Pass Rate < 95%

Critical Defects > 0

High-Priority Defects > 5

Code Coverage < 70% on critical paths

Unresolved security vulnerabilities (critical/high)

Performance degradation >20% from baseline

Automation test failure rate > 5%

---

## 16. TOOLS

### 16.1 Test Management & Execution Tools

| Tool | Category | Purpose | Version | License |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **JIRA** | Issue Tracking | Defect logging, test case management, sprint tracking | Latest | Enterprise |
| **Zephyr** / **TestRail** | Test Management | Test case repository, execution tracking, reporting | Latest | Enterprise |
| **Confluence** | Documentation | Test plan, documentation, knowledge base | Latest | Enterprise |

### 16.2 Automation & Framework Tools

| Tool | Category | Purpose | Version | License |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **Playwright** | Automation Framework | Web UI automation testing | Latest | Open Source (MIT) |
| **TypeScript** | Programming Language | Automation framework development | 5.0+ | Open Source |
| **Node.js** | Runtime | Framework execution environment | 18 LTS+ | Open Source |
| **Jest** | Test Framework | Unit testing, test runner | Latest | Open Source |
| **Allure** | Reporting | Rich HTML test reports | Latest | Open Source |

### 16.3 CI/CD & Integration Tools

| Tool | Category | Purpose | Version | License |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **Jenkins** / **GitHub Actions** | CI/CD Platform | Automated test execution, pipeline orchestration | Latest | Open Source / Free |
| **Docker** | Containerization | Test environment consistency, scalability | Latest | Open Source |
| **Git** | Version Control | Code and test script repository | Latest | Open Source |

### 16.4 API & Backend Testing Tools

| Tool | Category | Purpose | Version | License |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **Postman** | API Testing | REST API testing, documentation, mock servers | Latest | Free / Enterprise |
| **REST Assured** | API Testing | Java-based API automation | Latest | Open Source (Apache 2.0) |
| **SoapUI** | Web Services Testing | SOAP/REST service testing | Latest | Open Source / Pro |

### 16.5 Performance Testing Tools

| Tool | Category | Purpose | Version | License |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **Apache JMeter** | Load Testing | Performance testing, load simulation, baseline metrics | Latest | Open Source (Apache 2.0) |
| **Gatling** | Load Testing | High-performance load testing, CI/CD integration | Latest | Open Source / Enterprise |
| **LoadRunner** | Performance Testing | Enterprise load testing, advanced analytics | Latest | Commercial |
| **Dynatrace** / **New Relic** | APM | Application performance monitoring, profiling | Latest | Commercial |

### 16.6 Security Testing Tools

| Tool | Category | Purpose | Version | License |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **Burp Suite** | Penetration Testing | Security scanning, vulnerability assessment, proxy | Latest | Community / Professional |
| **OWASP ZAP** | Security Scanning | Automated security testing, vulnerability detection | Latest | Open Source |
| **Snyk** | Dependency Security | Code vulnerability scanning, dependency analysis | Latest | Free / Enterprise |
| **SonarQube** | Code Quality | Static code analysis, security code review | Latest | Open Source / Enterprise |

### 16.7 Reporting & Analytics Tools

| Tool | Category | Purpose | Version | License |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **Power BI** / **Tableau** | Visualization | Test metrics dashboard, trend analysis | Latest | Enterprise |
| **Excel** | Reporting | Manual reporting, metrics tracking | Latest | Office 365 |
| **Grafana** | Monitoring | Real-time metrics visualization, alerting | Latest | Open Source / Enterprise |

---

## 17. RISKS & MITIGATION

### 17.1 Functional Risk Analysis

| Risk ID | Risk Description | Probability | Impact | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- | :--- |
| **FR-001** | Complex checkout workflow defects impact revenue stream | High | Critical | Critical | Early regression testing, dedicated QA resource for checkout module, daily sanity checks |
| **FR-002** | Product inventory synchronization failures | Medium | High | High | API testing focus, data consistency validation, daily inventory audit |
| **FR-003** | Cart persistence issues across sessions | Medium | High | High | Session management testing, cookies/local storage validation, cross-browser verification |
| **FR-004** | Login/authentication failures prevent user access | High | Critical | Critical | Priority 1 automation coverage, security testing, load testing on auth module |
| **FR-005** | Sorting/filtering defects cause incorrect product display | Low | Medium | Medium | Comprehensive test scenarios, edge case validation, performance checks |

### 17.2 Security Risk Analysis

| Risk ID | Risk Description | Probability | Impact | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- | :--- |
| **SR-001** | SQL injection vulnerabilities in search/filter functionality | Medium | Critical | Critical | OWASP Top 10 testing, penetration testing, code review, WAF configuration |
| **SR-002** | XSS vulnerabilities in user input fields (search, checkout) | Medium | High | High | Input validation testing, automated XSS scanning, security code review |
| **SR-003** | Session hijacking through insecure token handling | Low | Critical | High | SSL/TLS validation, token security testing, secure cookie configuration |
| **SR-004** | Unauthorized access to user data/cart | Low | Critical | High | Authorization testing, access control validation, API permission verification |
| **SR-005** | Sensitive data exposure in logs/error messages | Medium | High | High | Log review, error handling testing, PII masking implementation |

### 17.3 Performance Risk Analysis

| Risk ID | Risk Description | Probability | Impact | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- | :--- |
| **PR-001** | Page load time degradation under typical load | Medium | High | High | Baseline metrics establishment, load testing (100+ concurrent users), optimization recommendations |
| **PR-002** | Database query performance bottlenecks | Medium | High | High | Database query analysis, index optimization verification, query execution plan review |
| **PR-003** | Memory leaks in long-running sessions | Low | High | Medium | Memory profiling, extended session testing, garbage collection validation |
| **PR-004** | API response time SLA violations | Medium | High | High | API performance testing, endpoint response time validation, optimization |
| **PR-005** | Third-party service dependency failures | Medium | High | High | Dependency monitoring, fallback mechanism testing, timeout configuration validation |

### 17.4 Environmental Risk Analysis

| Risk ID | Risk Description | Probability | Impact | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- | :--- |
| **ER-001** | Test environment downtime impacts test execution schedule | Low | High | Medium | Environment redundancy, backup infrastructure, daily health checks |
| **ER-002** | Test data loss or corruption | Low | High | Medium | Daily automated backups, data refresh procedures, change management |
| **ER-003** | Browser compatibility issues not discovered in QA | Medium | High | High | Multi-browser cross-browser testing, BrowserStack integration, device coverage validation |
| **ER-004** | Production environment promoted without proper testing | Low | Critical | High | Gated deployment process, sign-off requirements, deployment checklist |

---

## 18. AUTOMATION STRATEGY

### 18.1 Automation Framework Architecture

#### 18.1.1 Technology Stack

Frontend Automation: Playwright (TypeScript)
Language: TypeScript 5.0+
Runtime: Node.js 18 LTS+
Test Framework: Jest
Test Runner: Playwright Test Runner
Reporting: Allure + HTML Reports
CI/CD: GitHub Actions / Jenkins
Code Repository: GitHub / GitLab

#### 18.1.2 Page Object Model (POM) Design

**Directory Structure:**

automation/
├── pages/
│   ├── BasePage.ts
│   ├── LoginPage.ts
│   ├── InventoryPage.ts
│   ├── ProductPage.ts
│   ├── CartPage.ts
│   ├── CheckoutPage.ts
│   └── ConfirmationPage.ts
├── tests/
│   ├── auth.spec.ts
│   ├── inventory.spec.ts
│   ├── cart.spec.ts
│   ├── checkout.spec.ts
│   └── smoke.spec.ts
├── fixtures/
│   ├── test-data.ts
│   └── browser-setup.ts
├── utils/
│   ├── config.ts
│   ├── logger.ts
│   └── assertions.ts
├── playwright.config.ts
└── package.json

#### 18.1.3 Framework Capabilities

**Browser Support:**

Chrome (latest + 1 version)

Firefox (latest + 1 version)

Edge (latest version)

Safari (latest version)

Mobile Chrome (Android)

Mobile Safari (iOS)

**Execution Modes:**

Headless mode (CI/CD)

Headed mode (local debugging)

Debug mode with Inspector

Parallel execution with worker threads

**Test Data Management:**

Fixture-based test data

Dynamic data generation

Database seeding capabilities

Environment-specific configurations

#### 18.1.4 Test Implementation Standards

**Test Structure:**

test.describe('Module Name', () => {
  let page: Page;

  test.beforeEach(async ({ page: testPage }) => {
    page = testPage;
    // Pre-test setup
  });

  test('TC-001 - Descriptive test case name', async () => {
    // Arrange: Setup
    // Act: Execute
    // Assert: Verify
  });

  test.afterEach(async () => {
    // Post-test cleanup
  });
});

**Naming Conventions:**

Test Case IDs: TC-[MODULE]-[SEQUENCE] (e.g., TC-LOGIN-001)

Page Objects: [PageName]Page.ts

Test Files: [module].spec.ts

Test Methods: test('[ID] - [Description]')

---

### 18.2 CI/CD Pipeline Integration

#### 18.2.1 GitHub Actions Workflow

name: SauceDemo QA Automation Tests

on:
  push:
    branches: [main, develop]
  pull_request:
    branches: [main, develop]
  schedule:
    - cron: '0 2 * * *'  # Daily 2 AM

jobs:
  test:
    runs-on: ubuntu-latest
    strategy:
      matrix:
        node-version: [18.x]
        browser: [chromium, firefox, webkit]

    steps:
      - uses: actions/checkout@v3
      - uses: actions/setup-node@v3
        with:
          node-version: ${{ matrix.node-version }}
      
      - name: Install dependencies
        run: npm ci && npx playwright install
      
      - name: Run tests
        run: npm run test:${{ matrix.browser }}
      
      - name: Generate report
        if: always()
        run: npm run report:allure
      
      - name: Upload artifacts
        if: always()
        uses: actions/upload-artifact@v3
        with:
          name: test-reports
          path: allure-report/

#### 18.2.2 Execution Schedule

**Pre-commit:** Manual execution (local)

**Per commit:** Automated smoke tests (GitHub Actions)

**Nightly:** Full regression suite (02:00 UTC)

**Weekly:** Extended cross-browser testing (Saturday 03:00 UTC)

**On Demand:** Manual trigger for critical fixes

---

### 18.3 Test Script Examples

#### 18.3.1 Login Module Test Case

// LoginPage.ts - Page Object
export class LoginPage {
  constructor(private page: Page) {}

  async navigate() {
    await this.page.goto('https://www.saucedemo.com/');
  }

  async enterUsername(username: string) {
    await this.page.fill('[data-test="username"]', username);
  }

  async enterPassword(password: string) {
    await this.page.fill('[data-test="password"]', password);
  }

  async clickLoginButton() {
    await this.page.click('[data-test="login-button"]');
  }

  async getErrorMessage() {
    return await this.page.textContent('[data-test="error"]');
  }

  async loginWithCredentials(username: string, password: string) {
    await this.enterUsername(username);
    await this.enterPassword(password);
    await this.clickLoginButton();
  }
}

// auth.spec.ts - Test Case
test.describe('Authentication', () => {
  let loginPage: LoginPage;

  test.beforeEach(async ({ page }) => {
    loginPage = new LoginPage(page);
    await loginPage.navigate();
  });

  test('TC-LOGIN-001: Successful login with valid credentials', async () => {
    await loginPage.loginWithCredentials('standard_user', 'secret_sauce');
    await expect(page).toHaveURL(/.*inventory/);
  });

  test('TC-LOGIN-002: Failed login with invalid credentials', async () => {
    await loginPage.loginWithCredentials('invalid_user', 'wrong_password');
    const errorMsg = await loginPage.getErrorMessage();
    expect(errorMsg).toContain('Username and password do not match');
  });

  test('TC-LOGIN-003: Locked user account display error', async () => {
    await loginPage.loginWithCredentials('locked_out_user', 'secret_sauce');
    const errorMsg = await loginPage.getErrorMessage();
    expect(errorMsg).toContain('Sorry, this user has been locked out');
  });
});

#### 18.3.2 Shopping Cart Test Case

// CartPage.ts - Page Object
export class CartPage {
  constructor(private page: Page) {}

  async addProductToCart(productName: string) {
    await this.page.click(`button:has-text("Add to cart")`, { 
      filter: { hasText: productName } 
    });
  }

  async removeProductFromCart(productName: string) {
    await this.page.click(`button:has-text("Remove")`, { 
      filter: { hasText: productName } 
    });
  }

  async getCartTotal() {
    return await this.page.textContent('.cart-total');
  }

  async getCartItemCount() {
    const items = await this.page.locator('.cart-item').count();
    return items;
  }

  async proceedToCheckout() {
    await this.page.click('[data-test="checkout"]');
  }
}

// cart.spec.ts - Test Case
test('TC-CART-001: Add product to cart and verify total', async ({ page }) => {
  const cartPage = new CartPage(page);
  
  // Arrange
  await page.goto('https://www.saucedemo.com/inventory.html');
  const initialCount = await cartPage.getCartItemCount();

  // Act
  await cartPage.addProductToCart('Sauce Labs Backpack');
  await page.waitForTimeout(1000);

  // Assert
  const newCount = await cartPage.getCartItemCount();
  expect(newCount).toBe(initialCount + 1);

  const total = await cartPage.getCartTotal();
  expect(total).toContain('29.99');
});

---

### 18.4 Reporting & Artifacts

#### 18.4.1 Allure Report Integration

**Configuration (playwright.config.ts):**

export default defineConfig({
  reporter: [
    ['html'],
    ['allure-playwright'],
    ['junit', { outputFile: 'junit-results.xml' }]
  ],
});

**Report Features:**

Test execution timeline

Failure screenshots/videos

Browser logs and trace files

Historical trend analysis

Defect mapping to tests

#### 18.4.2 Test Execution Report Template

**Daily Automation Report:**

Test Execution Date: [Date]
Environment: QA / Pre-Prod
Browser Coverage: Chrome, Firefox, Edge, Safari
Total Tests: XXX
Passed: XXX (XX%)
Failed: XX (X%)
Skipped: X (X%)
Execution Duration: XX minutes

Critical Failures: [List with defect IDs]
Regression Detected: Yes/No [Details if applicable]
Performance Metrics: [Response times, load metrics]

Recommendations: [Action items for next execution]

---

## 19. TEST SCENARIOS

### 19.1 Positive Test Scenarios

#### Authentication Module (TC-LOGIN-001 to TC-LOGIN-010)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-LOGIN-001** | Successful login with standard user | standard_user / secret_sauce | User navigated to inventory page, session established | Pass |
| **TC-LOGIN-002** | Successful logout from inventory page | Logged-in user | User redirected to login page, session terminated | Pass |
| **TC-LOGIN-003** | Session persistence after page refresh | Valid credentials | User remains logged in, cart data preserved | Pass |
| **TC-LOGIN-004** | Session timeout after inactivity | Valid credentials, 30 min wait | User automatically logged out, redirected to login | Pass |
| **TC-LOGIN-005** | Multiple sequential logins | Different valid users | Each login creates new session, previous session cleared | Pass |
| **TC-LOGIN-006** | Login with leading/trailing spaces in username | " standard_user " | Application trims spaces, login successful | Pass |
| **TC-LOGIN-007** | Browser back button after logout | Logged-out user | Cannot access protected pages, redirected to login | Pass |
| **TC-LOGIN-008** | Direct URL access to inventory without login | Not logged in | Redirected to login page | Pass |
| **TC-LOGIN-009** | Remember me functionality (if enabled) | Valid credentials checked | User remains logged in across sessions | Pass/Check |
| **TC-LOGIN-010** | Login page loads with correct title and headers | Fresh page load | "Swag Labs" title, logo, login form visible | Pass |

#### Inventory & Product Module (TC-PROD-001 to TC-PROD-015)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-PROD-001** | Verify all products displayed in inventory | Logged-in user | 6 products visible with name, price, description, image | Pass |
| **TC-PROD-002** | Sort products by name A-Z | Inventory page open | Products sorted alphabetically ascending | Pass |
| **TC-PROD-003** | Sort products by name Z-A | Inventory page open | Products sorted alphabetically descending | Pass |
| **TC-PROD-004** | Sort products by price low to high | Inventory page open | Products sorted by price ascending | Pass |
| **TC-PROD-005** | Sort products by price high to low | Inventory page open | Products sorted by price descending | Pass |
| **TC-PROD-006** | Click on product to view details | Product list open | Product detail page loads with full info | Pass |
| **TC-PROD-007** | Product image loads correctly | Product detail page | Image displays without errors | Pass |
| **TC-PROD-008** | Product description displays complete text | Product detail page | Full description visible, no truncation | Pass |
| **TC-PROD-009** | Product availability status displayed | Product detail page | "In Stock" or availability status shown | Pass |
| **TC-PROD-010** | Verify product pricing accuracy | Inventory list, detail page | Price consistent across pages, currency correct | Pass |
| **TC-PROD-011** | Navigation back to inventory from product detail | Product detail page open | Back to inventory list, product selection maintained | Pass |
| **TC-PROD-012** | Filter products by category | Inventory page | Correct products displayed for selected category | Pass |
| **TC-PROD-013** | Multiple filter combinations | Multiple filters applied | All filters applied simultaneously, correct results | Pass |
| **TC-PROD-014** | Clear all filters | Filters applied | All filters removed, full product list displayed | Pass |
| **TC-PROD-015** | Product pagination (if applicable) | Product list > 10 items | Pagination controls visible, navigation working | Pass |

#### Shopping Cart Module (TC-CART-001 to TC-CART-015)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-CART-001** | Add single product to empty cart | Product page open | Product added to cart, cart count incremented | Pass |
| **TC-CART-002** | Add multiple products to cart | Different products | All products added, cart count reflects total | Pass |
| **TC-CART-003** | Add duplicate product (increase quantity) | Same product added twice | Quantity updated (if aggregated) or separate line items | Pass |
| **TC-CART-004** | Remove product from cart | Product in cart | Product removed, cart count decremented | Pass |
| **TC-CART-005** | Clear entire cart | Multiple products in cart | All products removed, cart becomes empty | Pass |
| **TC-CART-006** | Update product quantity in cart | Cart page open | Quantity changed, total recalculated | Pass |
| **TC-CART-007** | Verify cart subtotal calculation | Multiple products | Subtotal = Sum of (price × quantity) | Pass |
| **TC-CART-008** | Verify cart tax calculation | Cart with subtotal | Tax calculated correctly per jurisdiction | Pass |
| **TC-CART-009** | Verify cart total calculation | Cart with items | Total = Subtotal + Tax - Discounts | Pass |
| **TC-CART-010** | Apply discount code (if applicable) | Valid discount code | Discount applied, total recalculated | Check |
| **TC-CART-011** | View cart from inventory page | Inventory page open | Cart icon shows current count | Pass |
| **TC-CART-012** | Access cart page via button/link | Inventory/Product page | Cart page loads with all items displayed | Pass |
| **TC-CART-013** | Cart persistence after page navigation | Items in cart | Cart maintains items when navigating away and back | Pass |
| **TC-CART-014** | Continue shopping from cart page | Cart page open | User navigated back to inventory, cart preserved | Pass |
| **TC-CART-015** | Cart persistence across sessions | Items added, logout | Cart items restored after re-login | Pass |

#### Checkout Module (TC-CHECKOUT-001 to TC-CHECKOUT-015)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-CHECKOUT-001** | Proceed to checkout with items in cart | Products in cart | Checkout page (Step 1) loads | Pass |
| **TC-CHECKOUT-002** | Enter customer information (Step 1) | Valid data: First, Last, Zip | Information accepted, continue enabled | Pass |
| **TC-CHECKOUT-003** | Checkout Step 1 form validation | Missing required fields | Error messages displayed for empty fields | Pass |
| **TC-CHECKOUT-004** | Verify checkout Step 2 displays correct items | Items in cart | All items listed with correct quantity and price | Pass |
| **TC-CHECKOUT-005** | Verify checkout Step 2 displays subtotal | Cart items | Subtotal matches cart page calculation | Pass |
| **TC-CHECKOUT-006** | Verify checkout Step 2 displays tax | Cart items | Tax calculated and displayed | Pass |
| **TC-CHECKOUT-007** | Verify checkout Step 2 displays total | Cart items | Total = Subtotal + Tax, matches expected | Pass |
| **TC-CHECKOUT-008** | Complete checkout successfully | All info entered, review complete | Order confirmation page displayed | Pass |
| **TC-CHECKOUT-009** | Verify order confirmation message | Order completed | "Thank you for your order" message displayed | Pass |
| **TC-CHECKOUT-010** | Verify order details in confirmation | Order completed | Order number, date, items list displayed | Pass |
| **TC-CHECKOUT-011** | Cancel checkout at Step 1 | Checkout Step 1 open | User returned to cart page | Pass |
| **TC-CHECKOUT-012** | Cancel checkout at Step 2 | Checkout Step 2 open | User returned to previous step (Step 1) or cart | Pass |
| **TC-CHECKOUT-013** | Edit customer info (go back) | Checkout Step 2 | User returned to Step 1, previous data displayed | Pass |
| **TC-CHECKOUT-014** | Checkout with new customer info | Different customer data | New information processed, order created | Pass |
| **TC-CHECKOUT-015** | Complete order then verify order history | Order completed | Order appears in user order history | Pass |

#### Navigation & UI Module (TC-NAV-001 to TC-NAV-010)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-NAV-001** | Verify hamburger menu opens | Menu icon clicked | Menu expanded with options visible | Pass |
| **TC-NAV-002** | Navigate via hamburger menu links | Menu option selected | User navigated to correct page | Pass |
| **TC-NAV-003** | Close hamburger menu | Menu open | Menu collapsed, main content visible | Pass |
| **TC-NAV-004** | Logo click navigates to home | Any page, logo clicked | User navigated to inventory/home page | Pass |
| **TC-NAV-005** | Verify page URLs are correct | Navigate between pages | URL changes appropriately for each page | Pass |
| **TC-NAV-006** | Verify breadcrumb navigation (if present) | Inventory > Product > Cart | Breadcrumbs show current page path | Pass |
| **TC-NAV-007** | Verify footer links (if present) | Footer visible | Footer links functional, navigate correctly | Pass |
| **TC-NAV-008** | Responsive design on mobile (375px) | Mobile viewport | Layout adapts, content readable | Pass |
| **TC-NAV-009** | Responsive design on tablet (768px) | Tablet viewport | Layout optimized for tablet size | Pass |
| **TC-NAV-010** | Responsive design on desktop (1920px) | Desktop viewport | Layout optimized for desktop, no horizontal scroll | Pass |

#### End-to-End User Journeys (TC-E2E-001 to TC-E2E-005)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-E2E-001** | Complete purchase journey | standard_user, select items, checkout | Order placed successfully, confirmation displayed | Pass |
| **TC-E2E-002** | Browse, add items, abandon cart, re-login | Multiple products added | Cart preserved after logout/login | Pass |
| **TC-E2E-003** | Sort products, filter, add to cart, purchase | Various sorting/filtering | All features work together seamlessly | Pass |
| **TC-E2E-004** | Multi-product purchase with different prices | Multiple items | Final total correctly calculated | Pass |
| **TC-E2E-005** | Complete purchase, logout, login, verify history | Order completed | Order visible in user history after re-login | Pass |

---

### 19.2 Negative Test Scenarios

#### Authentication Module (TC-LOGIN-NEG-001 to TC-LOGIN-NEG-010)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-LOGIN-NEG-001** | Login with invalid username | invalid / secret_sauce | Error message: credentials do not match | Pass |
| **TC-LOGIN-NEG-002** | Login with invalid password | standard_user / wrongpassword | Error message: credentials do not match | Pass |
| **TC-LOGIN-NEG-003** | Login with locked out user | locked_out_user / secret_sauce | Error: user locked out message | Pass |
| **TC-LOGIN-NEG-004** | Login with empty username | (empty) / secret_sauce | Error message or form validation | Pass |
| **TC-LOGIN-NEG-005** | Login with empty password | standard_user / (empty) | Error message or form validation | Pass |
| **TC-LOGIN-NEG-006** | Login with SQL injection payload | ' OR '1'='1 | Error message, no database injection | Pass |
| **TC-LOGIN-NEG-007** | Login with XSS payload in username | <script>alert('XSS')</script> | Payload escaped, error message | Pass |
| **TC-LOGIN-NEG-008** | Login with extremely long username | 10000 char string | Request rejected or truncated safely | Pass |
| **TC-LOGIN-NEG-009** | Login with special characters | standard_user@#$% | Handled gracefully, error message | Pass |
| **TC-LOGIN-NEG-010** | Brute force login attempts | Multiple failed attempts | Account locked, rate limiting enforced | Check |

#### Shopping Cart & Checkout Module (TC-CART-NEG-001 to TC-CART-NEG-010)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-CART-NEG-001** | Add quantity of 0 to cart | Zero quantity | Not added or error message | Pass |
| **TC-CART-NEG-002** | Add negative quantity to cart | -5 | Not added or error message | Pass |
| **TC-CART-NEG-003** | Add quantity exceeding max available | Quantity > inventory | Limited to max available or error | Pass |
| **TC-CART-NEG-004** | Checkout with empty cart | No items | Checkout button disabled or error | Pass |
| **TC-CART-NEG-005** | Checkout with invalid customer info | Missing zip code | Form validation error, prevents checkout | Pass |
| **TC-CART-NEG-006** | Checkout with invalid zip code format | abc123xyz | Validation error, format requirement shown | Pass |
| **TC-CART-NEG-007** | Submit checkout form with XSS payload | <script> in name field | Payload escaped, no XSS execution | Pass |
| **TC-CART-NEG-008** | Manipulate cart total via dev tools | Reduce price | Server-side validation prevents fraud | Pass |
| **TC-CART-NEG-009** | Manually edit cart API request | Tampered cart ID | Invalid cart rejected, error response | Pass |
| **TC-CART-NEG-010** | Access other user's cart | Different user session | Access denied, error 403 or redirect | Pass |

#### Boundary Test Scenarios (TC-BOUNDARY-001 to TC-BOUNDARY-010)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-BOUNDARY-001** | Product price at minimum boundary (0.01) | $0.01 product | Displays and calculates correctly | Pass |
| **TC-BOUNDARY-002** | Product price at maximum boundary (9999.99) | $9999.99 product | Displays and calculates correctly | Pass |
| **TC-BOUNDARY-003** | Cart with 1 item | Single product | Displays correctly, checkout works | Pass |
| **TC-BOUNDARY-004** | Cart with 100+ items | Large quantity | Performance maintained, no UI breaks | Pass |
| **TC-BOUNDARY-005** | Customer name with minimum length (1 char) | A | Accepted or validation error shown | Pass |
| **TC-BOUNDARY-006** | Customer name with maximum length (255 chars) | 255 char string | Accepted or gracefully truncated | Pass |
| **TC-BOUNDARY-007** | Zip code with 3 digits (minimum US) | 123 | Accepted or validation shown | Pass |
| **TC-BOUNDARY-008** | Zip code with 10+ digits | 12345678901 | Accepted or validation limit shown | Pass |
| **TC-BOUNDARY-009** | URL parameter with max length | Long inventory filter param | Handled safely, no buffer overflow | Pass |
| **TC-BOUNDARY-010** | Session timeout at 30-min boundary | Idle 29:59 min | User still logged in | Pass |

#### Edge Case Test Scenarios (TC-EDGE-001 to TC-EDGE-010)

| TC ID | Test Scenario | Test Data | Expected Result | Defect Tracking |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **TC-EDGE-001** | Login then change password mid-session | Password changed in DB | Next page request fails or re-login required | Check |
| **TC-EDGE-002** | Product deleted from inventory mid-checkout | Product available > checkout | Error handling graceful, order not created | Pass |
| **TC-EDGE-003** | Inventory stock updated during checkout | Stock decreased to 0 | Checkout validation prevents overselling | Pass |
| **TC-EDGE-004** | Network disconnect during checkout submission | Mid-request network failure | Graceful error handling, retry option | Pass |
| **TC-EDGE-005** | Rapid successive form submissions | Double-click checkout | Only one order created, duplicate prevention | Pass |
| **TC-EDGE-006** | Browser back button after order completion | History navigation used | User cannot resubmit order | Pass |
| **TC-EDGE-007** | Modify cookies to extend session TTL | Cookie expiry increased | Session still expires at server-side TTL | Pass |
| **TC-EDGE-008** | Access application with JavaScript disabled | JS disabled in browser | Core functionality works (graceful degradation) | Check |
| **TC-EDGE-009** | Very slow network connection (2G) | Network throttled | Application remains functional, slow but usable | Pass |
| **TC-EDGE-010** | High server latency (5+ second response) | Simulated 5s delay | UI shows loading state, timeout handled | Pass |

---

## 20. TRACEABILITY MATRIX (RTM)

### 20.1 Requirements to Test Case Mapping

| Requirement ID | Requirement Description | Test Type | Related Test Cases | Coverage Status |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **REQ-001** | User shall login with valid credentials | Functional | TC-LOGIN-001, TC-LOGIN-NEG-001, TC-LOGIN-NEG-002 | Complete |
| **REQ-002** | User session shall timeout after 30 minutes inactivity | Functional | TC-LOGIN-004 | Complete |
| **REQ-003** | Application shall display all products from inventory | Functional | TC-PROD-001 | Complete |
| **REQ-004** | User shall sort products by name and price | Functional | TC-PROD-002 to TC-PROD-005 | Complete |
| **REQ-005** | User shall add/remove products from cart | Functional | TC-CART-001, TC-CART-004 | Complete |
| **REQ-006** | Cart total shall calculate correctly (subtotal + tax) | Functional | TC-CART-007 to TC-CART-009 | Complete |
| **REQ-007** | User shall complete checkout with customer info | Functional | TC-CHECKOUT-001 to TC-CHECKOUT-008 | Complete |
| **REQ-008** | Application shall prevent SQL injection attacks | Security | TC-LOGIN-NEG-006, TC-CART-NEG-007 | Complete |
| **REQ-009** | Application shall prevent XSS attacks | Security | TC-LOGIN-NEG-007, TC-CART-NEG-007 | Complete |
| **REQ-010** | Page load time shall be < 3 seconds | Performance | PR-001, PR-002 | In Progress |
| **REQ-011** | API response time shall be < 500ms | Performance | PR-004 | In Progress |
| **REQ-012** | Application shall support responsive design | Functional | TC-NAV-008 to TC-NAV-010 | Complete |
| **REQ-013** | User shall logout and clear session | Functional | TC-LOGIN-002 | Complete |
| **REQ-014** | Cart data shall persist across sessions | Functional | TC-CART-013, TC-CART-015 | Complete |
| **REQ-015** | Application shall handle concurrent 100+ users | Performance | PR-001 | In Progress |

---

## 21. SMOKE TEST SUITE (SAMPLE)

**Execution Frequency:** Pre-deployment, Daily

**Execution Duration:** ~10 minutes

**Pass Criteria:** 100% of smoke tests passing

// smoke.spec.ts
test.describe('SauceDemo Smoke Test Suite', () => {
  const credentials = {
    username: 'standard_user',
    password: 'secret_sauce'
  };

  test('SMOKE-001: Login and verify inventory page loads', async ({ page }) => {
    await page.goto('https://www.saucedemo.com/');
    await page.fill('[data-test="username"]', credentials.username);
    await page.fill('[data-test="password"]', credentials.password);
    await page.click('[data-test="login-button"]');
    await expect(page).toHaveURL(/.*inventory/);
    await expect(page.locator('.inventory_list')).toBeVisible();
  });

  test('SMOKE-002: Add product to cart and verify count', async ({ page }) => {
    await page.goto('https://www.saucedemo.com/inventory.html');
    await page.click('button:has-text("Add to cart")');
    const badge = page.locator('.shopping_cart_badge');
    await expect(badge).toContainText('1');
  });

  test('SMOKE-003: Access cart and proceed to checkout', async ({ page }) => {
    await page.goto('https://www.saucedemo.com/cart.html');
    await page.click('[data-test="checkout"]');
    await expect(page).toHaveURL(/.*checkout-step-one/);
  });

  test('SMOKE-004: Complete checkout flow', async ({ page }) => {
    // Assuming logged in with items in cart
    await page.goto('https://www.saucedemo.com/cart.html');
    await page.click('[data-test="checkout"]');
    
    // Step 1: Customer Info
    await page.fill('[data-test="firstName"]', 'Test');
    await page.fill('[data-test="lastName"]', 'User');
    await page.fill('[data-test="postalCode"]', '12345');
    await page.click('[data-test="continue"]');
    
    // Step 2: Review
    await expect(page).toHaveURL(/.*checkout-step-two/);
    await page.click('[data-test="finish"]');
    
    // Confirmation
    await expect(page).toHaveURL(/.*checkout-complete/);
    await expect(page.locator('.complete-header')).toContainText('Thank you');
  });

  test('SMOKE-005: Logout and verify redirect to login', async ({ page }) => {
    await page.goto('https://www.saucedemo.com/inventory.html');
    await page.click('#react-burger-menu-btn');
    await page.click('#logout_sidebar_link');
    await expect(page).toHaveURL('https://www.saucedemo.com/');
  });
});

---

## 22. REGRESSION TEST SUITE (SAMPLE)

**Execution Frequency:** 3x per week minimum

**Execution Duration:** ~45 minutes

**Pass Criteria:** ≥95% passing (known issues excluded)

// regression.spec.ts
test.describe('SauceDemo Regression Test Suite', () => {
  // Test suite covering all critical user journeys
  // Organized by module with pre-conditions and cleanup

  test.describe('Authentication Module Regression', () => {
    test('REG-AUTH-001: Login with various user types', async ({ page }) => {
      // Test: standard_user, problem_user, performance_glitch_user, locked_out_user
    });

    test('REG-AUTH-002: Session persistence across navigation', async ({ page }) => {
      // Test: Login > Navigate > Navigate > Verify logged in
    });

    test('REG-AUTH-003: Logout clears session completely', async ({ page }) => {
      // Test: Login > Add items > Logout > Verify cannot access protected pages
    });
  });

  test.describe('Inventory & Product Module Regression', () => {
    test('REG-PROD-001: Product listing completeness', async ({ page }) => {
      // Verify all 6 products display with correct info
    });

    test('REG-PROD-002: All sorting options functional', async ({ page }) => {
      // Test all 4 sort options verify correct ordering
    });

    test('REG-PROD-003: Product detail page accuracy', async ({ page }) => {
      // For each product: click > verify details > go back
    });
  });

  test.describe('Shopping Cart Module Regression', () => {
    test('REG-CART-001: Cart operations (add/remove/quantity)', async ({ page }) => {
      // Test full cart lifecycle
    });

    test('REG-CART-002: Cart calculations accuracy', async ({ page }) => {
      // Verify subtotal, tax, total calculations
    });

    test('REG-CART-003: Cart persistence across sessions', async ({ page }) => {
      // Add items > Logout > Login > Verify items still there
    });
  });

  test.describe('Checkout Module Regression', () => {
    test('REG-CHECKOUT-001: Checkout form validation', async ({ page }) => {
      // Test all validation scenarios
    });

    test('REG-CHECKOUT-002: Order calculations final verification', async ({ page }) => {
      // Verify totals in checkout match cart
    });

    test('REG-CHECKOUT-003: Complete order successfully', async ({ page }) => {
      // Full checkout flow with verification
    });
  });

  test.describe('Navigation & UI Regression', () => {
    test('REG-NAV-001: Hamburger menu functionality', async ({ page }) => {
      // Open/close and navigate
    });

    test('REG-NAV-002: Responsive design verification', async ({ page }) => {
      // Test multiple viewports
    });
  });

  test.describe('Security Regression', () => {
    test('REG-SEC-001: SQL Injection prevention', async ({ page }) => {
      // Test various SQL injection payloads
    });

    test('REG-SEC-002: XSS Prevention', async ({ page }) => {
      // Test XSS payloads in all input fields
    });
  });
});

---

## 23. SIGN-OFF & APPROVAL

| Role | Name | Signature | Date | Status |
| --- | --- | --- | --- | --- |
| :--- | :--- | :--- | :--- | :--- |
| **QA Lead / Test Manager** | [INSERT NAME] | _________________ | [INSERT DATE] | Pending |
| **Development Lead** | [INSERT NAME] | _________________ | [INSERT DATE] | Pending |
| **Product Manager / Owner** | [INSERT NAME] | _________________ | [INSERT DATE] | Pending |
| **Project Manager** | [INSERT NAME] | _________________ | [INSERT DATE] | Pending |
| **Quality Assurance Director** | [INSERT NAME] | _________________ | [INSERT DATE] | Pending |

---

## 24. APPENDIX

### 24.1 Glossary

| Term | Definition |
| --- | --- |
| :--- | :--- |
| **RTM** | Requirement Traceability Matrix - Maps requirements to test cases to defects |
| **POM** | Page Object Model - Design pattern for maintainable automation framework |
| **CI/CD** | Continuous Integration/Continuous Deployment - Automated build and test pipeline |
| **QA** | Quality Assurance - Testing and quality validation process |
| **Smoke Test** | Quick validation test of critical functionality |
| **Regression Test** | Testing to verify fixes don't break existing functionality |
| **Sprint** | Time-boxed iteration (typically 2 weeks) in Agile methodology |
| **Defect** | Issue found during testing that needs resolution |
| **UAT** | User Acceptance Testing - End-user validation |
| **SLA** | Service Level Agreement - Performance/availability guarantees |

### 24.2 Document Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| :--- | :--- | :--- | :--- |
| 1.0 | June 11, 2026 | Senior QA Lead | Initial test plan creation |
| — | — | — | — |

### 24.3 References & Resources

SauceDemo Application: https://www.saucedemo.com/

Playwright Documentation: https://playwright.dev/

OWASP Testing Guide: https://owasp.org/www-project-web-security-testing-guide/

Agile Testing Practices: https://agilealliance.org/

QA Standards: ISO/IEC/IEEE 29119 Software Testing

---

**END OF TEST PLAN DOCUMENT**

---

*This document is confidential and intended for use by authorized QA, Development, and Product teams only. Unauthorized reproduction or distribution is prohibited.*

*For updates, clarifications, or revisions, contact the QA Lead / Test Manager.*